CIRCULAR LETTER 0043/2007

## To: Primary and Post Primary School Authorities

# SUMMER WORKS SCHEME 2008

#### Scheme of Capital Grants for Small Scale Works

School Planning Section,

Department of Education and Science,

Portlaoise Road,

Tullamore,

Co. Offaly.

Summer Works Scheme Helpline: Freephone 1800 200 955

# school_planning@education.gov.ie

www.education.ie

The Minister for Education and Science is pleased to announce details of the Summer Works Scheme for 2008 and to invite applications under the Scheme in accordance with the terms of this Circular Letter.  Please read it carefully before completing an application form.  (Download application form)

1. Introduction

The purpose of the Summer Works Scheme is to devolve funding to individual school authorities to undertake small scale building works which, ideally, can be carried out during the summer months or at other times that avoid disrupting the operation of the school.  Under the terms of the Scheme, school authorities are empowered to manage these works with guidance from and minimal interaction with the Department.

Funding will be allocated to projects in accordance with the prioritisation criteria attaching to the Scheme which, in the normal course, includes the ability to have the works carried out during the summer.  However, in certain circumstances, the Department may allocate funding to further projects later in the year where these can be carried out without disruption to the operation of the school.  If this arises, the terms and conditions of the Scheme will continue to apply when allocating funding to such projects.

2. Schools covered by the Scheme

The Scheme is open to primary and post primary schools with permanent recognition and in non-rented accommodation.

3. Works covered by the Scheme

Necessary small-scale works that, ideally, can be planned and delivered during the summer months.

4. Application process

Where a school applies for more than one project, it must:

- Use one application form (Download application form)

- Clearly identify the projects in order of priority

- Provide individual costings and fees for each project

In all cases, post primary schools are required to provide details of any Science and Technology upgrade or refurbishment projects separate from any other projects being applied for.

School Planning Section will not be able to adjudicate on the relative priority attaching to each individual project at a particular school.  In the circumstances, the responsibility for identifying and applying for the most urgently required project rests with the school authority.

5. Ineligible projects

- Projects that are desirable rather than absolutely necessary.

- Projects that should ordinarily be carried out as routine maintenance.

- Projects that could not reasonably be expected to be carried out using other funding channels, for example, the devolved grant scheme at primary level.

- Any element of a new build other than that relating to access for all or necessary toilet facilities.

- Temporary accommodation projects.

- Radon or asbestos remediation projects.  The Department has separate processes in place for dealing with these project types.

- Projects already scheduled to be carried out as part of a larger project under the School Building Programme.

Any applications for these project types will be automatically rejected.

6. Technical issues

Part 2 of the application form addresses technical issues.  This must be completed by a *suitably qualified Consultant with adequate Professional Indemnity Insurance and Employer’s Liability Insurance otherwise the application will be disqualified. It is important that the Consultant has the appropriate qualifications for the works being considered.  The appointment of a Consultant is a matter for the school authority and any fees arising must be borne by it.  Any reasonable fees incurred will be included in the overall allocation for successful applicants.

No commitment should be entered into with a Consultant beyond the work involved in completing part 2 of the application form.

The Consultant’s report must comply in full with the Department’s relevant Technical Guidance Documents with respect to format and content (see Department’s  website).  It must also be accompanied by photographic evidence.

A Consultant’s report is necessary:

- For a professional diagnosis of the full nature and extent of the proposed project.

- To verify the absolute necessity of the project.

- To provide a range of cost effective solutions.

- To enable the prioritisation of projects on the basis of professional objective information.

Please see Appendix A of this Circular Letter for guidance on the appointment of a Consultant.

* Examples of unacceptable qualifications for the purposes of a Consultant’s report

are:

Diploma in Construction Studies, Architectural Assistant, Agricultural Engineer, Building Contractor, B. Sc (Environment), Estimator, Electrician, Plumber, Window Contractor, OPW architect (unless it is verified with the application that the report is carried out on the direction of the OPW acting on the instruction of the Department of Education and Science).

This list is not exhaustive.  If you have any doubts in relation to the suitability of a proposed Consultant, please contact the Helpline.  The Department’s decision will be final as to whether or not a Consultant is appropriately qualified.

7. Proposed Timetable for 2008 Scheme

| ##### Publication of Scheme details and application form | 6th June 2007 |
| --- | --- |
| Closing date for receipt of applications Completed application forms should be returned to School Planning Section, Department of Education and Science, Tullamore, Co. Offaly. Applications received after this date and/or applications that are incomplete will not be considered. | 28th September, 2007 |
| Publication of list of successful applicants | December, 2007 |
| ###### Confirmation of acceptance must be made to School Building Section by | January, 2008 |
| You will be required to confirm to School Building Section that the works have commenced and request draw down of 70% of the grant aid by | July, 2008 |
| You will be required to have requested the draw down of the final 30% of the grant aid by | November, 2008 |

8. Assessment, categorisation and prioritisation of projects

Details of how projects will be assessed, categorised and prioritised are set out in Appendix B.

Commensurate with the level of funding available, demonstrably necessary projects which command the highest priority rating will be approved to proceed.  It is important to understand that the assignment of a project to a particular category does not imply that it will receive funding.  Only those applications satisfying the fundamental criterion of absolute need will succeed in this regard.

In allocating funding, account will be taken of Government policy in relation to urban and rural disadvantage (RAPID and CLÁR programmes) and inclusion and access for special needs pupils.

9. Grant details

Grant details, including conditions for drawing down the grant, are set out in Appendix C.

10. Local contribution

The appropriate local contribution will be required, as normal, from non-State owned schools.

Confirmation of its availability is sought in the application form.

Schools that have projects approved under the Summer Works Scheme in more than one year will have the local contribution amount capped at the relevant maximum level of €31,500 (or €12,500 for special or disadvantaged primary schools) over a rolling 5 year period.

11. Freephone Service

A freephone service has been put in place to assist you with any queries on the Scheme including completion of the application form.  This service will be available between the hours of 10am to 1pm each day from 6th June, 2007 to 28th September, 2007.  The Freephone no. is 1800 200 955.

SWS calls to other lines will be automatically re-directed to this number to ensure that information given to schools is being provided by staff specifically trained in the detail of the Summer Works Scheme.

12. Freedom of Information Act

Persons signing application forms are reminded that the Department may be obliged to release any information supplied under the Freedom of Information Act, 1997 and 2003.

Tony Dalton,

Principal,

School Planning Section

June, 2007.

(Download application form)

# Appendix A

Engaging Professional Advice for the Preparation of a Technical Report

Important:  The cost of engaging professional advice to prepare a technical report must be met in full from a school’s own resources.  Failure to procure a Consultant in the appropriate discipline or the procurement of a Consultant without adequate Professional Indemnity Insurance & Employer’s Liability Insurance may result in the disqualification of your application

Advice available on Freephone  1800 200 955

Before a Consultant is appointed:

- Refer to the Department’s Technical Guidance Document TGD 008 - Engaging Consultants for Devolved Grants Projects – First Edition, Revision 3, December 2006.  This document is available on the Department’s website www. education.ie.

- Ensure that the Consultant is in the appropriate discipline for the works concerned.  If a project relates substantially or entirely to construction works, such as refurbishment or repair works, the engagement of an Architect or a Building Surveyor is appropriate.  If a project relates to drainage, traffic management, external works generally or structural repairs, a Civil/Structural Engineer should be engaged.  If a project relates substantially or entirely to Building Services i.e. mechanical/electrical works, a Building Services Consulting Engineer should be engaged. The onus rests with the school authority to ensure that the appropriate level and range of service is procured.

- The Consultant will have a relevant degree of qualification and in all cases will either be a member of a professional body (e.g. RIAI for Architects, IEI/ACEI for Engineers and SCS for Quantity Surveyors or Chartered Building Surveyors) or be eligible for such membership.  Equivalent qualifications from another EU member state and membership of an equivalent EU professional body will also be deemed acceptable.

- Be satisfied that the Consultant is competent and qualified to carry out the work. A minimum of three suitable Consultants should be identified for consideration and the one most suitable selected on objective criteria. These criteria should include quality of previous work, the ability to perform against deadlines, and the fee for assessing the work and recommending solutions (i.e. completing Part 2 of the application form).

Address the following matters with prospective Consultants:

  - Experience in the preparation of reports for projects of a similar nature highlighting the scope of works and the timescale.

  - How the Consultant ensures accurate cost information.

  - A brief summary of the scope of the agreed report and a timescale for its delivery.

  - Confirmation of appropriate professional qualifications.

  - Confirmation of adequate Professional Indemnity Insurance and Employer’s Liability Insurance.

  - VAT inclusive all-in fee (including buying-in other services as required, and all expenses).

- Discuss a realistic scope of works to enable assessment of the amount of work necessary to prepare the technical report. Additionally, accurate professional cost advice is an essential part of the report. Accordingly, the cost of the work must be clearly identified alongside the cost of any associated planning fees and an estimate of the professional fees for managing the execution of the works should the project be approved.

- Agree the level of fee payable for completion of the report only (i.e. completing Part 2 of the application form).

- Be satisfied that the agreed fee is a fair reflection of the time and resources required to carry out the task.

Do not:

- Enter into any commitments regarding an overall fee for the remedial works and make it clear to the Consultant that the appointment to carry out the Report does not entitle the Consultant to be appointed to carry out the works if the application is successful.

## Appendix B

1. How projects will be prioritised and categorised

Priority/Category 1:   Gas Works

Priority/Category 2:   Electrical Works

Priority/Category 3:   Mechanical works (including Dust Extraction)

Priority/Category 4:   Projects to facilitate inclusion and access for special needs pupils

Priority/Category 5:   Toilet facilities

Priority/Category 6:   Roof works

Priority/Category 7:   Window projects

Priority/Category 8:   Curricular requirement projects

Priority/Category 9:   Other structural improvements

Priority/Category 10:  External environment projects

2. Supporting evidence required for Category 4 projects in addition to the information required in the application form (SWS1)

- Confirmation of the nature and extent of the special need.

- Suggestions as to how existing accommodation could be modified to accommodate the pupil or staff member.

- In the case of a pupil or staff member not yet attending the school, evidence

of intent to commence at the school in the school year 2008/9.

3. Summary of criteria which will be applied in assessing applications

- The application has been properly completed, signed and returned within the prescribed time i.e. 28th September, 2007.

- Part 2 of the form has been properly completed by a suitably qualified Consultant and a range of remediation options has been provided and costed.

- The project is absolutely necessary and can, ideally, be planned and delivered during the summer months.

- The project does not arise due to deficiencies in a school’s maintenance programme and/ or cannot be addressed by the application of a proper maintenance programme.

- The project cannot be carried out as routine maintenance and cannot be addressed under the devolved grant scheme for minor works or through other funding channels.

- There is no element of a new build in the proposed project other than that relating to access for all or necessary toilet facilities.

- The application does not refer to or have any element of temporary accommodation / radon or asbestos remediation.

- There are no plans to carry out the project as part of a larger project under the Capital Programme.

- Priorities have been clearly identified.

- Confirmation has been given that the local contribution, where applicable, will be available.

Please note that a school may apply under the Scheme in successive years for additional projects.

# Appendix C

### Grant details

1. Amount which will be approved

The grant payable by the Department (inclusive of VAT and fees) will be whichever is the lesser of the following:

The amount of grant-aid approved by the Department in its letter of approval

or

The lowest valid tender amount for the proposed project plus fees (and less the local contribution where applicable).

2. Local contribution

Grant aid will be net of the local contribution where such a contribution applies.

3. Funding shortfall

If there is a shortfall in funding, the options open to school managerial authorities are to:

- Reduce the scope of the works to stay within the limit of the grant.

- In the case of primary schools, use funds allocated by the Department under the terms of the Grant Scheme for Minor Works to supplement the SWS grant provided such funds are not required for more urgent and immediate works.

- Fund the balance of the works from own resources.

4. What the grant covers

The grant is intended to cover the capital cost of the project including associated planning charges, all consultants’ fees incurred in the design and construction of the project, all fees for the Project Supervisor Design Process (PSDP) and all fees for the Project Supervisor Construction Stage (PSCS).

5. Payment of grant

The first payment will be for 70% of the grant amount and this will be paid on receipt, through the school authority, of the following confirmation from the Consultant:

- That the works undertaken are in accordance with the scope of works for which the grant was approved.

- That the tender process was carried out in accordance with the terms outlined in the letter of grant sanction.

- That the management authority has placed a contract for the proposed works with the successful contractor and the contractor is on site and has commenced the works.

- The Department, in compliance with public procurement, places a requirement on school authorities to use a standard Public Works form of contract for all school building projects.  The “employer” of contractors on school building projects is in virtually all cases the school authority except for state owned schools where it is the Minister for Education and Science.

- Under this contract, contractors are obliged to pay rates of wages and observe hours of labour and conditions of employment that are not less favourable than those laid down by the National Joint Industrial Council for the Construction Industry.  The contractor is also responsible for the due observance by all sub-contractors of the provisions of this clause.

It will, therefore, be necessary for the Consultant to inform the Department, through a school’s management authority, of the tender amount for the proposed works, plus fees, before any payments can be made.

The second and final payment will be for the remaining 30% of the grant amount.  This will be paid on receipt from the school authority of:

- A copy of the certificate of practical completion from the Consultant.

- Written confirmation that a minimum of half of the agreed percentage retention rate of the overall contract sum will be retained for a period of 12 months following completion of the works and that this sum shall not be expended for any other purpose.  The reason for this retention is to ensure that any building defects which may become apparent during that period will be rectified by the contractor.

- The Consultant’s Opinion of Compliance of the relevant development with planning permission and or exemption from planning control.

- The Consultant’s Opinion of Compliance of the relevant development with the building regulations including the fire safety certificate.

- Confirmation from the Consultant(s) that a safety file has been prepared and issued to the school managerial authority.

- Confirmation that the school authority has received from its Consultant copies of all relevant drawings and documents, if possible in an appropriate electronic format, together with the Consultant’s confirmation that the completed works are in accordance with these drawings and documents.

"Buying-in" means that the professional Consultant engaged by school authorities undertakes as part of the overall fee to get advice as required from other professional disciplines (e.g. Quantity Surveyor, Structural Engineer etc.).